## Slide 1: The Traveler Project
Hotel Reservation Website Development
Using the MERN Stack

## Slide 2: Project Overview
• Developed a hotel reservation website using MERN stack
• Features: User authentication, room reservations, admin management
• Goal: Create an efficient, user-friendly booking platform

## Slide 3: Project Timeline and Progression
• October: Initial planning, research on features
• November: Backend and frontend development started simultaneously
• December: Integration of backend API with frontend UI, admin panel started
• January-February: Payment integration (Stripe), user profile management
• March: Bug fixing, testing, final styling, and deployment

## Slide 4: Backend & Frontend Integration
• Backend: Node.js, Express, MongoDB for API and database
• Frontend: React for dynamic UI and seamless user experience
• APIs were integrated for smooth communication between frontend and backend
• Real-time booking system and admin management panel

## Slide 5: Workflow & Collaboration
• GitHub for version control and code review
• Trello for task management and progress tracking
• Discord for daily communication and troubleshooting
• In-person meetings for planning and resolving blockers

## Slide 6: Challenges & Lessons Learned
• Issues with timing and absences affected production
• Some planned features were not completed (admin login from main site, booking confirmation)
• Learned about:
- Teamwork and task distribution
- Structure of a development project
- Website security and database management
- Deployment using Render and MongoDB